# Deadstock Management System — Prototype Build Plan

Prototype scope • 3-person equal contribution • Git strategy • demo flow • exact deliverables

# 1. Prototype Goal

The prototype should prove that the team has built the central working loop, not the entire final product. The demo target is: vendor login → add inventory → see aging/deadstock status → submit a deadstock item with proof → automated rule result → admin review/approval → verified marketplace listing → buyer can browse the listing.

# 2. Prototype Technology

Frontend: React + TypeScript + Vite + Tailwind CSS + shadcn/ui + React Router.

Backend: Node.js + Express.js + TypeScript + JWT/bcrypt + Zod.

Database: Supabase PostgreSQL + Prisma.

Storage: Supabase Storage for prototype product/proof images.

Testing: Postman plus a small set of Jest/Supertest or Vitest tests.

Version control: GitHub with three individual contributors and feature branches.

# 3. Prototype Architecture

Browser
  ↓
React frontend
  ↓ REST API
Express + TypeScript backend
  ├── Auth
  ├── Inventory + Aging
  ├── Verification Rule Engine
  ├── Admin Review
  └── Listings
  ↓ Prisma
Supabase PostgreSQL
  ↑
Supabase Storage (images/proof)

# 4. Prototype Screens

Login/Register.

Vendor Dashboard.

Vendor Inventory table.

Add Inventory form.

Inventory detail with aging/deadstock badge.

Submit Verification form with image/proof upload.

Admin Verification Queue.

Admin Verification Detail: proof + automated checks + Approve/Reject.

Buyer Marketplace.

Listing Detail showing VERIFIED badge.

# 5. Prototype Backend Modules

Auth: register/login/me.

Inventory: CRUD + aging calculation.

Verification: submission + proof URL + rule engine result.

Admin: pending queue + approve/reject.

Listings: publish verified item + browse live listings.

# 6. Minimal Prototype Database

users
inventory_items
verification_records
listings

Keep transactions for the next iteration unless the team has enough time to add a simple purchase endpoint.

# 7. Minimal Verification Rules

1. productName exists
2. category exists
3. quantity > 0
4. condition exists
5. proof/photo exists
6. item is flagged/eligible as deadstock
7. regulated category → MANUAL_REVIEW

Result: PASS / REJECT / MANUAL_REVIEW

# 8. Equal Contribution Plan — Person 1

ROLE: FRONTEND / VENDOR EXPERIENCE

Create React/Vite/TypeScript project and base layout.

Implement routing and authentication screens.

Build Vendor Dashboard and Inventory pages.

Build Add Inventory form and Inventory table.

Implement aging/deadstock visual states using backend data.

Integrate inventory APIs with TanStack Query/fetch.

Create reusable UI components for cards, tables, status badges and forms.

Write frontend tests for at least key inventory UI behavior.

Own frontend README/setup notes and screenshots for their contribution.

Expected Git evidence: multiple meaningful commits, e.g. feat(frontend): add vendor dashboard; feat(inventory-ui): add inventory form; feat(inventory-ui): connect inventory API; test(frontend): add inventory tests.

# 9. Equal Contribution Plan — Person 2

ROLE: BACKEND / DATABASE / AUTHENTICATION

Create Express/TypeScript backend structure.

Design Prisma schema and Supabase PostgreSQL connection.

Implement User model, registration, login, JWT and role middleware.

Implement Inventory model and CRUD APIs.

Implement aging/deadstock calculation service.

Add request validation with Zod.

Add centralized error handling.

Write API tests for authentication and inventory.

Document API endpoints and environment variables.

Expected Git evidence: multiple meaningful commits, e.g. feat(auth): implement JWT login; feat(db): add Prisma schema; feat(inventory-api): add CRUD; feat(aging): implement deadstock calculation; test(api): add inventory tests.

# 10. Equal Contribution Plan — Person 3

ROLE: VERIFICATION / ADMIN / MARKETPLACE + DEVOPS

Implement verification submission endpoints.

Implement rule engine returning PASS/REJECT/MANUAL_REVIEW.

Implement proof upload integration with Supabase Storage.

Implement admin verification queue and approve/reject API.

Implement listing creation/publication for verified inventory.

Build Admin Review screen and Buyer Marketplace screen.

Set up Postman collection and basic CI workflow.

Add verification/listing tests.

Prepare prototype demo data and verify the complete end-to-end flow.

Expected Git evidence: multiple meaningful commits, e.g. feat(verification): add rule engine; feat(storage): add proof upload; feat(admin): add review queue; feat(listings): publish verified items; ci: add GitHub Actions.

# 11. How to Make Contributions Actually Equal

Each person owns a complete vertical area rather than only documentation or tiny UI changes.

Each person must commit code, tests and documentation.

Use feature branches: feature/vendor-ui, feature/backend-auth-inventory, feature/verification-marketplace.

Open pull requests into main; another teammate reviews each PR.

Do not make one person merge everything without meaningful PR history.

Keep commits small and descriptive; avoid one giant final commit.

All three people should have contributions visible in frontend/backend/testing/docs where practical.

Do not fabricate commits or split one person's work into fake commits; use real, reviewable contributions.

# 12. Suggested Git Workflow

main
 ├── feature/vendor-ui
 ├── feature/backend-auth-inventory
 └── feature/verification-marketplace

Each member:
git checkout -b <feature>
→ implement
→ test
→ git add .
→ git commit -m "feat(...): ..."
→ git push
→ Pull Request → review → merge

# 13. Prototype Timeline — First 7 Days

| Day | Person 1 | Person 2 | Person 3 |
| --- | --- | --- | --- |
| 1 | Frontend setup + layout | Express + Prisma + DB | Verification/listing architecture + CI skeleton |
| 2 | Login + routing UI | JWT auth + roles | Verification schema + rule-engine skeleton |
| 3 | Vendor dashboard | Inventory CRUD | Verification submission + storage |
| 4 | Inventory UI | Aging/deadstock API | Admin review API/UI |
| 5 | Inventory API integration | Tests + validation | Marketplace + listing publication |
| 6 | UI polish + tests | Backend integration + tests | End-to-end integration + Postman |
| 7 | Demo fixes + screenshots | Demo fixes + DB seed | Demo fixes + CI + final integration |

# 14. Prototype Definition of Done

Three users/roles can log in or are represented with seeded accounts.

Vendor can add inventory.

Inventory receives a visible aging/deadstock status.

Vendor can submit an eligible item for verification.

Proof image/document is stored and linked to the verification record.

Rule engine produces a deterministic result.

Admin can see pending verification and approve/reject.

Approved item becomes a marketplace listing.

Buyer can see the verified listing.

Frontend and backend run locally from documented setup steps.

GitHub shows meaningful contributions from all three members.

At least basic API/frontend tests exist.

Prototype demo can be completed without manually editing the database during the presentation.

# 15. Demo Script — 5 to 7 Minutes

1. Login as Vendor.
2. Open inventory and show an item aging toward/deadstock.
3. Add or select a deadstock item.
4. Submit photo/proof.
5. Show automated verification checks.
6. If normal category: show PASS; if regulated/ambiguous: show MANUAL_REVIEW.
7. Switch to Admin.
8. Open verification queue and review proof/checklist.
9. Approve the item.
10. Switch to Buyer.
11. Show the newly published VERIFIED listing.
12. Explain that transactions, analytics, notifications, deeper compliance rules and deployment are the next iteration.

# 16. What NOT to Spend Prototype Time On

Real payment gateway.

Advanced AI/ML verification.

Complex recommendation algorithms.

Microservices.

Kubernetes.

Perfect production security hardening.

Large-scale search infrastructure.

Dozens of categories/rules.

# 17. Prototype-to-Final Expansion

PROTOTYPE
Auth → Inventory → Aging → Verification → Admin → Listing → Buyer
                         ↓
FINAL
+ Compliance rule catalog
+ Transaction/purchase flow
+ Audit logs
+ Analytics (TTL, recovery, verification pass rate)
+ Search/filter/indexing/pagination
+ Notifications
+ More robust testing
+ Docker + CI/CD + staging/production
+ Optional GenAI assistant

# 18. Team Rule

The prototype is successful when the three contributors can independently explain their modules, show their Git history/PRs, and demonstrate how their module connects to the other two. The goal is not merely to have three names on GitHub; it is to have three identifiable, technically meaningful ownership areas.