# Deadstock Management System
Prototype vs Final Project

What we demonstrate now • What we complete by final submission • How the prototype grows into the final system

# 1. Core Difference

Prototype = prove that the core idea and architecture work. Final Project = turn that working proof-of-concept into the complete, deployable system described in the project plan.

The prototype is NOT a separate project that will be discarded. It should be Version 0.1 of the final system, with code organized so that the same modules can be expanded over the following month.

# 2. Prototype Objective

The prototype should demonstrate one complete end-to-end business flow:

Vendor Login → Add Inventory → Aging/Deadstock Status → Submit Proof → Automated Rule Check → PASS / REJECT / MANUAL_REVIEW → Admin Approval → Verified Listing → Buyer Marketplace

The supplied project report supports this incremental approach: the initial deliverable focuses on inventory entry, aging alerts, proof upload, rule-based verification, buyer browse/search, TTL timestamps, testing and CI/CD, while subsequent deliverables add compliance, transactions, dashboards and improved search/scalability. fileciteturn0file1L134-L147

# 3. Prototype vs Final — At a Glance

| Area | Prototype | Final Project |
| --- | --- | --- |
| Goal | Prove the core workflow | Complete deployable platform |
| Users | Vendor + Buyer + basic Admin | Vendor + Buyer + Admin/Compliance |
| Authentication | Basic JWT login/roles | Complete role-based auth/authorization |
| Inventory | Add/view inventory | Full CRUD + robust aging + alerts |
| Aging | Basic status calculation | Category-aware thresholds + alerts/history |
| Verification | Basic deterministic rules | Full rule workflow + audit trail + stronger rule catalog |
| Proof | Basic upload | Proper proof/document management |
| Compliance | Basic regulated-category flag | Category-specific rules + manual review workflow |
| Admin | Basic verification queue | Full compliance/admin dashboard |
| Marketplace | Basic browse/listing | Search + filters + sorting + pagination + indexed queries |
| Transactions | Optional/basic | Complete buyer-vendor transaction flow |
| Analytics | Basic dashboard counts | Real TTL, recovery, verification and trust metrics |
| Notifications | Not essential | Aging, verification and transaction notifications |
| Testing | Basic API/UI tests | Unit + integration + broader regression tests |
| CI/CD | Basic GitHub Actions | Build/test/deploy pipeline |
| Deployment | Local/prototype hosting | Staging + production |
| Scalability | Not primary focus | Pagination, indexes, stateless API design |
| AI | Not required | Optional GenAI assistant after core system |

# 4. Prototype — What We Build Now

## Frontend

Login/Register screens

Vendor Dashboard

Inventory table

Add Inventory form

Inventory detail with ACTIVE / AGING / DEADSTOCK badge

Submit Verification form

Admin Verification Queue

Admin Review page

Buyer Marketplace

Listing detail with VERIFIED badge

## Backend

Express + TypeScript REST API

JWT authentication and role middleware

Prisma + PostgreSQL schema

Inventory CRUD

Basic aging/deadstock calculation

Verification submission endpoint

Deterministic verification rule engine

Proof upload to Supabase Storage

Admin approve/reject endpoint

Verified listing publication

Marketplace listing endpoint

## Prototype Database

Keep the first database version small and focused:

users
inventory_items
verification_records
listings

## Prototype Verification Rules

Use a simple deterministic checklist:

Product name exists

Category exists

Quantity > 0

Condition exists

Photo/proof exists

Deadstock eligibility is satisfied

Regulated/ambiguous category → MANUAL_REVIEW

Output: PASS, REJECT or MANUAL_REVIEW. The project report specifically keeps verification checklist/rule-based rather than ML-driven and requires manual review for regulated or ambiguous listings. fileciteturn0file1L73-L79

# 5. What the Prototype Demo Should Look Like

A 5–7 minute live demonstration should follow one item from inventory to marketplace:

1. Login as Vendor.

2. Open inventory and show an aging/deadstock item.

3. Add/select the item and submit it for verification.

4. Upload a product photo/batch proof.

5. Show the automated rule results.

6. Show PASS for a normal eligible item, or MANUAL_REVIEW for a regulated/ambiguous example.

7. Switch to Admin and open the verification queue.

8. Review proof/checklist and approve the submission.

9. Switch to Buyer and show the new VERIFIED marketplace listing.

10. Explain that transactions, deeper compliance, analytics, notifications, testing and deployment are the next expansion.

# 6. Final Project — What We Add During the Following Month

## Inventory & Aging

Full inventory CRUD and history

Category-aware aging thresholds

Expiry tracking where relevant

Automated aging alerts

Inventory analytics

## Verification & Compliance

Expanded rule catalog

Category-specific rules

Manual-review workflow

Verification history

Audit trail of decisions

Better proof/document handling

## Marketplace

Search

Category/condition/price/quantity filters

Sorting

Pagination

Database indexes for common queries

More complete listing details

## Transactions

Buyer purchase request

Vendor confirmation

Processing/completion/cancellation states

Quantity updates

Transaction history

## Analytics

Time-to-Listing calculation

Recovery rate

Verification pass rate

Buyer trust feedback

Admin metrics dashboard

## Notifications

Aging alerts

Verification approval/rejection

Manual review notification

Listing publication notification

Transaction status notification

## Engineering & Deployment

More unit/integration tests

Docker

GitHub Actions CI/CD

Staging deployment

Production deployment

Environment/configuration management

# 7. Prototype → Final Expansion Map

Each prototype module should have an obvious final-project expansion:

Prototype: Basic Login  →  Final: JWT + role-based authorization + protected routes

Prototype: Inventory CRUD  →  Final: aging history + category rules + alerts + analytics

Prototype: Basic Aging  →  Final: configurable/category-aware aging + scheduled checks

Prototype: Simple Rule Engine  →  Final: reusable rule catalog + compliance/manual-review workflow

Prototype: Proof Upload  →  Final: structured proof/document management + audit trail

Prototype: Admin Queue  →  Final: complete compliance dashboard + review history

Prototype: Marketplace  →  Final: search/filter/sort/pagination/indexing

Prototype: Basic Listing  →  Final: complete transaction lifecycle

Prototype: Basic Counts  →  Final: TTL + recovery + verification/trust metrics

Prototype: Basic Tests  →  Final: unit + integration + regression coverage

Prototype: Basic CI  →  Final: build + test + lint + Docker + staging/production deployment

# 8. What NOT to Build for the Prototype

Real payment gateway

Advanced AI/ML authenticity detection

Microservices

Kubernetes

Complex recommendation engine

Large-scale search infrastructure

Full production security hardening

Dozens of product categories and rules

These can consume time without improving the central prototype demonstration. The report itself keeps advanced computer-vision authenticity detection out of scope and emphasizes deployability with common web hosting and managed databases. fileciteturn0file1L63-L69

# 9. How the Three-Person Team Evolves

| Member | Prototype Ownership | Final Expansion |
| --- | --- | --- |
| Person 1 | React setup, Vendor Dashboard, Inventory UI, routing, API integration | Complete responsive UI, marketplace UX, notifications UI, analytics charts, frontend tests |
| Person 2 | Express, Prisma, PostgreSQL, JWT, Inventory API, Aging Engine | Advanced inventory/aging services, transactions, validation, backend tests, performance/indexing |
| Person 3 | Verification rules, Supabase Storage, Admin Review, Listings, CI skeleton | Compliance rules, audit trail, marketplace/search, deployment/CI/CD, verification/listing tests |

# 10. Git Contribution Strategy

The prototype should establish real, visible contributions from all three members. Each member should own meaningful code, tests and documentation.

Suggested branches:

feature/vendor-ui
feature/backend-auth-inventory
feature/verification-marketplace

Each feature should be developed through multiple meaningful commits and pull requests. Teammates should review each other's PRs. Do not manufacture commits just to equalize the graph; make the work itself genuinely substantial and attributable.

# 11. Definition of Prototype Done

Vendor can log in.

Vendor can add inventory.

Inventory shows an aging/deadstock status.

Vendor can submit a deadstock item for verification.

Proof is stored and linked to the verification record.

Rule engine produces PASS / REJECT / MANUAL_REVIEW.

Admin can see pending submissions and approve/reject.

Approved item becomes a marketplace listing.

Buyer can view the verified listing.

Application runs locally from documented setup steps.

All three team members have meaningful Git contributions.

Basic tests and API collection exist.

Demo can be completed without manually editing the database.

# 12. Definition of Final Done

Complete role-based authentication and authorization.

Robust inventory and aging workflow.

Verification + compliance + manual review.

Proof/document storage and audit trail.

Buyer marketplace with search, filters and pagination.

Complete transaction lifecycle.

Real TTL/recovery/verification metrics.

Notifications.

Unit and integration testing.

CI/CD with Docker and staging/production deployment.

Scalability-ready database indexes and stateless API design.

Complete documentation, presentation and evaluation evidence.

# 13. Why This Staged Approach Fits the Project

The project report defines time-to-value around a working vendor-to-buyer listing loop and says the team should prototype the core list-and-browse workflow before layering verification and compliance checks. It also identifies later work such as regulated-category review, transactions, dashboards, improved search/filtering and scalability readiness. fileciteturn0file1L18-L24 fileciteturn0file1L143-L147

Therefore, the prototype should demonstrate the architecture and core workflow convincingly, while the final project adds completeness, robustness, measurement, testing and deployment.